**PSP0 Project Plan Summary**

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Jagmeet Singh Gurm | Date | 9/19/2014 |
| Program | LinkedList |
| Instructor | Brent Auernheimer | Language | C++ |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Time in Phase (min.)** | **Plan** |  | **Actual** |  |
| Planning | 20 |  | 38 |  |
| Design | 45 |  | 108 |  |
| Code | 90 |  | 126 |  |
| Compile | 5 |  | 3 |  |
| Test | 10 |  | 20 |  |
| Postmortem | 15 |  | 30 |  |
| Total | 185 |  | 325 |  |
|  |  |  |  |  |
| **Defects Injected** |  |  | **Actual** |  |
| Planning |  |  | - |  |
| Design |  |  | 2 |  |
| Code |  |  | 3 |  |
| Compile |  |  | 1 |  |
| Test |  |  | 1 |  |
| Total Development |  |  | 7 |  |
|  |  |  |  |  |
| **Defects Removed** |  |  | **Actual** |  |
| Planning |  |  | - |  |
| Design |  |  | 2 |  |
| Code |  |  | 3 |  |
| Compile |  |  | 1 |  |
| Test |  |  | 1 |  |
| Total Development |  |  | 7 |  |
| After Development |  |  | 7 |  |