PSP Time Recording Log

|  |  |  |  |
| --- | --- | --- | --- |
| Student | Jagmeet Singh Gurm | Date | 9/18/2014 |
| Program | LinkedList |  |  |
| Instructor | Dr. Bent Auernheimer | Language | C++ |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project** | **Phase** | **Start Date and Time** | **Int. Time** | **Stop Date and Time** | **Delta**  **Time** | **Comments** |
| LinkedList | Planning | 9/18/14  7:16 PM | 7:22 PM-7:29 PM  (7mins) | 9/18/14  8:01 PM | 38 | Got a small interruption in between. |
| LinkedList | Design | 9/18/14  9:00 PM | 10:00 P M-10:30 PM,  11:10-11:30PM  (50 mins) | 9/18/14  11:38 PM | 108 | Got two interruptions while doing the Design phase |
| LinkedList | Code | 9/19/14  4:00PM | 4:23PM-6PM,  7PM-  9/20/14 2:00PM  (1237 mins) | 9/20/14  2:43 PM | 126 | Did half the coding on 19th and the remaining half especially the Standard Deviation function on 20th. |
| LinkedLIst | Compile | 9/20/14  2:43PM | - | 9/20/14  2:46PM | 3 |  |
| LinkedList | Test | 9/20/14  3PM | - | 9/20/14  3:20PM | 20 |  |
| LinkedList | Postmortem | 9/20/14  5:45PM | - | 9/20/14  6:15PM | 30 |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |